Page | 2

Module Breakdown & Responsibilities

| Module | Assigned Member | Responsibilities |
| --- | --- | --- |
| User Role Management & Authentication | Shafayat Yeamin Jian | Define abstract User class, manage login and roles |
| Inventory Control & Request Allocation | Md. Asikujjaman | Track blood stock and fulfill hospital requests |
| GUI Design & Integration | Saber Mahmud Sarker | Design and connect the graphical user interface |
| Database & Persistence | Emdad Hossen Bhuyan | Manage data storage and SQLite integration |
| Documentation & UML Reports | Md. Rafiul Karim | Create system documentation and UML diagrams |

- Technology Stack

- Java – Core Programming

- JavaFX – GUI Framework

- SQLite – Data persistence

- VS Code & IntelliJ IDEA – Development Environment

- GitHub – Version Control & collaboration

- Lucidchart – UML Diagram creation

- Project Timeline

| Week | Milestones |
| --- | --- |
| 1st | Finalize requirements, draft UML diagrams, Module planning |
| 2nd | Code module implementation & development |
| 3rd | Integrate GUI with backend services |
| 4th | Testing – unit, integration and user acceptance |
| 5th | Documentation/Report writing, polish UI (If needed) and presentation preparation |